Unitra Maritime Manila Inc.

Software Test Plan for the UMMI PDS Crew Management System

Version: 1.0

Created:

Last Updated: October 12, 2026

Status: REVISED FOR REVIEW

Revision and Signoff Sheet

Document History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1 | 08/09/2026 | ByteMe Project Team | Initial draft from current SRS; scope and clarification controls added. |
| 2 | 12/10/2026 | ByteMe Project Team | Finalization after implementation of ccl and AI |

Approvers List

| Name | Role | Approver / Reviewer | Approval / Review Date |
| --- | --- | --- | --- |
| Jeross Reilan R. Perez | QA/Test Lead | Reviewer |  |
| Ryan Elijah S. Luar | ByteMe Representative | Reviewer |  |
| Mrs. Rhea-Luz R. Valbuena | Instructor/Adviser | Approver |  |

Reference Documents

| Version | Date | Document Name |
| --- | --- | --- |
| 1.0 |  | ByteMe SRS - UMMI |
|  |  | TEST PLAN UMMI WITH RTM.xlsx |

Table of Contents

1.	INTRODUCTION	5

1.1.	Purpose	5

1.2.	Project Overview	5

1.3.	Audience	5

2.	TEST STRATEGY	5

2.1.	Test Objectives	5

2.2.	Test Assumptions	6

2.3.	Test Principles	7

2.4.	Data Approach	7

2.5.	Scope and Levels of Testing	7

2.5.1.	Exploratory	7

2.5.2.	Functional Test	8

TEST ACCEPTANCE CRITERIA	8

TEST DELIVERABLES	8

MILESTONE LIST	9

2.5.3.	User Acceptance Test (UAT)	9

TEST DELIVERABLES	9

2.6.	Test Effort Estimate	10

3.	EXECUTION STRATEGY	10

3.1.	Entry and Exit Criteria	10

3.2.	Test Cycles	11

3.3.	Validation and Defect Management	11

3.4.	Test Metrics	12

3.5.	Defect tracking & Reporting	13

4.	TEST MANAGEMENT PROCESS	13

4.1.	Test Management Tool	13

4.2.	Test Design Process	14

4.3.	Test Execution Process	15

4.4.	Test Risks and Mitigation Factors	16

4.1.	Communications Plan and Team Roster	17

4.2.	Role Expectations	17

4.2.1.	Project Management	18

4.2.2.	Test Planning (Test Lead)	18

4.2.3.	Test Team	18

4.2.4.	Test Lead	18

4.2.5.	Development Team	18

5.	TEST ENVIRONMENT	19

# INTRODUCTION

## Purpose

This plan defines the scope, approach, responsibilities, environment, evidence and completion criteria for testing the UMMI PDS Crew Management Module. This revision aligns the plan with the current SRS and completed Cycle 1 and Cycle 2 work, while retaining unresolved acceptance decisions and release risks.

## Project Overview

The module extends the PDS System with crew search, profile viewing, protected documents, sea-service calculations, applicant processing, encoding links, reporting, Crew Change Lists and AI-assisted encoding. The SRS specifies ASP.NET Web Forms, .NET Framework 4.8, VB.NET, MySQL 8.0 and Azure App Service. Testing was performed on Azure staging; deployment fingerprints were captured, but no live commit marker was exposed.

## Audience

- ByteMe project team and project lead: plan resources, delivery and testing work.

- UMMI stakeholders and UAT participants: review business coverage and acceptance decisions.

- Technical and development team: prepare builds, investigate defects and support the environment.

- Business/requirements reviewers and instructors/evaluators: review traceability, evidence and completeness.

# TEST STRATEGY

## Test Objectives

- Verify that each agreed in-scope requirement is covered by traceable tests and measurable expected results.

- Prioritize unauthorized disclosure, incorrect records, invalid applicant access, hiring/status changes and report accuracy.

- Verify complete workflows and affected PDS interfaces, then retest fixes and run targeted regression checks.

- Report coverage, results, defects and residual risks accurately, without treating unexecuted tests as passed.

## Test Assumptions

Key Assumptions

- The QA lead reviews these conditions before each new run. Completed execution is documented in the workbook and evidence records; approvals, component-test evidence and operational arrangements remain pending where not confirmed.

General

- The project team provides a versioned SRS and resolves expected behavior for the selected test batch before its cases are approved.

- The development team provides staging builds and identifies changes for retest. QA records available release details and live fingerprints; missing component-test evidence or an embedded build/commit identifier is documented as an evidence limitation.

- Developers and requirements reviewers support clarification, defect triage and retesting. Owner assignments are maintained in the project records; response-time commitments require confirmation rather than assumption.

- QA prepares test cases, data and traceability. The QA lead and designated requirements reviewer review the selected cases before execution.

- The technical team prepares an isolated test environment, accounts, permissions, logs and a repeatable data-reset procedure. Availability and access are checked, not assumed.

- The team gives QA notice of deployments and configuration changes so affected evidence can be identified and tests rerun.

- QA TEST PLAN UMMI WITH RTM.xlsx contains the test cases, requirements traceability, Cycle 1 and Cycle 2 outcomes, tester assignments, defect register and Evidence worksheet. The deliverables package contains indexed screenshots, traces, exports and execution reports. Cycle 1 is supported by recorded workbook results and observations; no screenshots or external execution logs were found in the reviewed Cycle 1 records. Cycle 2 artifacts support their respective executions and are not presented as historical Cycle 1 evidence. Documented evidence and caption limitations remain visible.

- UMMI nominates reviewers and approvers, provides workflow orientation where needed, and agrees review/UAT availability.

- Cycle 1 and Cycle 2 testing and focused retests have been performed. UAT remains a separate business-user activity. Additional execution is required for open defects and unverified coverage before the applicable acceptance and release gates can be satisfied.

- No live crew records or production changes are required for this plan. Only synthetic or appropriately anonymized data is used.

- Performance and security checks were executed with documented scope limits. The 100-user load run ended after 5 minutes 39 seconds under Azure Free F1 quota constraints; full-duration capacity acceptance remains limited. Credential-row inspection and provider assurance also retain evidence gaps.

Functional Testing

- Reference data and role/permission accounts are prepared before execution, including independently checked expected calculations and record counts.

- Testing proceeds by ready requirement batch. Crew Change List and AI-assisted encoding workflows were included in Cycle 2 testing and targeted regression. Remaining gaps are recorded against specific cases and assertions, including BMI classification boundaries, exact invitation-expiry equality, transaction rollback, and documented technical assurance limitations. These gaps do not mean that the entire CCL or AI module remains untested.

- Current code behavior is implementation evidence, not automatic approval of an SRS deviation. Conflicts are resolved by the requirements owner.

- A correct screen is not sufficient proof of saved data. Authorized database, report and audit-log checks are used when required by the expected result.

UAT

- Designated UMMI business users perform or directly review representative acceptance tasks, with QA facilitating, recording evidence and tracking issues.

- UAT starts only when the agreed entry gate is met. The designated UMMI approver records the acceptance decision and any explicitly accepted residual risks.

## Test Principles

- Testing will be focused on meeting the business objectives, cost efficiency, and quality.

- Use consistent, repeatable and measurable tests linked to agreed requirements and use cases.

- Prioritize business risk, especially private data, vessel isolation, access control and record integrity.

- QA performed system, connected-workflow and integration checks, followed by fix retesting and affected regression. Developer component-test evidence and business-user UAT are separate evidence categories and are not inferred from a successful browser run.

- Cover successful, alternate, denied-access, boundary and state-transition outcomes.

- Combine scripted checks with charter-based exploratory testing and retain reproducible evidence.

- Retest the specific fix and run regression across affected dependencies. Never count blocked or unexecuted cases as passed.

## Data Approach

- Use dummy or appropriately anonymized records in the isolated staging database, consistent with SRS Sections 2.3 and 5.

- Prepare a versioned, resettable dataset and independently checked expected values before execution. Assign a technical reset owner.

- Include valid, invalid, missing, duplicate and boundary inputs, permission variants, vessel assignments and supported lifecycle states.

- Record the build fingerprint, dataset and execution time for date-sensitive tests. Use Philippine Time (UTC+8) for the operational expectation and capture database/server time separately. A matching UTC result does not establish compliance with a Philippine-date requirement.

- Keep identifiable personnel data, passwords and active access links out of exported evidence. Restrict access to the evidence location.

- Verify saved changes and relevant logs through approved access. Archive evidence before resetting test records.

## Scope and Levels of Testing

### Exploratory

PURPOSE: Find workflow, navigation, feedback and data-display issues beyond scripted scenarios.

SCOPE: Explore the ready Crew Management interfaces and their connected workflows. This includes:

- Crew Search and Applicant Pool navigation, filtering, empty results and profile access.

- Profile sections, document tabs and scanned-document viewing, data labels and warning messages.

- Applicant entry and encoding-link forms, validation feedback, confirmation/cancellation and email-client handoff.

- Role-based visibility, denied actions, report entry points and Releasing Checklist configuration.

- CCL and AI review workflows are now included where requirements and fixtures support valid execution. Cover nomination and scheduling, AI Apply/Replace/Edit/Reject decisions, manual fallback, source documents and retention behavior; retain specific unexecuted or limited assertions in the coverage register.

TESTERS: QA testers; developers or business representatives may join guided sessions when their domain knowledge is needed.

METHOD: Use short feature charters and time-boxed sessions. Vary roles, data and action order; record build, role, dataset, observations, coverage and reproducible defects. Convert important discoveries into regression cases.

TIMING: After the build passes smoke checks, and alongside functional testing when changes or findings justify further exploration.

### Functional Test

PURPOSE:  Check observable behavior against agreed FRs and use cases, including successful, alternate, invalid-input and denied-access scenarios.

Scope: The embedded functional-scope workbook has been updated for UMMI modules. Detailed case IDs, requirement mappings and outcomes are maintained in the QA workbook. Missing or partial coverage remains visible.

TESTERS: QA testers execute and record results. Developers supply component-test evidence and support technical verification; the requirements owner resolves expected behavior.

METHOD: Execute reviewed cases using Playwright in Google Chrome and recorded manual or SQL checks where appropriate. Use isolated accounts, prepared fixtures and independent expectations. Retain screenshots, traces, exports and authorized database/audit verification for persistent changes and access-denial behavior.

TIMING: As each feature meets entry criteria. Follow component/feature checks with connected workflows and regression after fixes.

Apply equivalence partitions to inputs; boundary values to pagination, dates and warning thresholds; decision tables to role plus permission plus vessel/status combinations; and state-transition tests to applicant and link lifecycles. Confirm and Cancel need separate outcomes. Use authorized direct-request checks to verify server enforcement even when the interface hides an action.

Priority 1 covers access restrictions, vessel isolation, private files, applicant sessions, link expiry, hiring and data integrity. Priority 2 covers search, warnings, calculations, exports and audit completeness. Priority 3 covers lower-impact display behavior. Per-user feature settings remain within the role baseline; the approved Super-Admin bypass applies to Crew Search and Applicant Pool.

#### TEST ACCEPTANCE CRITERIA

- The FRs and use cases for the selected batch have agreed expected behavior before case design is finalized.

- The selected functional cases and expected results are reviewed and signed off by the designated reviewers before execution.

- Development for the selected batch is complete and relevant component checks have passed, with results shared. Any missing evidence requires an explicit readiness decision, not an assumed pass.

- The test environment is installed, configured and accessible, with the required accounts/data and a passing smoke check.

Apply the Entry and Exit Criteria in this plan. A missing required feature remains a coverage gap or defect; it cannot be removed merely to improve the pass rate.

#### TEST DELIVERABLES

| No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1 | Test Plan and scope/clarification register | QA Lead | Project Lead / Requirements Owner |
| 2 | Functional Test Cases, traceability and execution results | QA Team | QA Lead / Requirements Owner |
| 3 | Logging Defects in UMMI module with evidence | QA Team | QA Lead / Development Lead |
| 4 | Daily / Weekly Status Report | QA Lead | Project Lead |
| 5 | Test Closure Report | QA Lead | Project Lead / UMMI Approver |

#### MILESTONE LIST

The original planning sequence has progressed through two cycles and focused retests. The embedded schedule now refers to the execution records instead of unrelated template dates. UAT, remaining assertions and final closure require explicit scheduling and approval.

- Dates may change if the environment, accounts, data or builds are not ready.

- CCL and AI requirements are included in the current baseline. Further changes require impact analysis and affected regression. Record specific pending decisions, including BMI boundary evaluation and expiry equality, rather than treating all AI or CCL scope as unspecified.

- Defect resolution, shared PDS dependencies and reviewer availability may affect milestone completion.

### User Acceptance Test (UAT)

PURPOSE: Confirm that agreed workflows meet UMMI business needs before release consideration.

SCOPE: Business acceptance of the agreed release batch, including crew lookup, profiles, protected documents, applicants, reports, role-sensitive access, CCL operations and AI-assisted review/manual fallback. Outstanding requirements and technical evidence limits must be resolved or expressly accepted for the proposed UAT scope.

TESTERS: UMMI Manning/PDS Documentation representatives and other relevant business users designated by UMMI. QA facilitates and records outcomes; the actual participants are TBD.

METHOD: UMMI representatives perform or review representative tasks for crew lookup, document access, applicant processing, reports, CCL and AI review. QA supplies isolated data and records feedback. Completed QA execution does not substitute for business-user acceptance or signed approval.

TIMING: After the applicable functional, integration, security and performance gates are met. UAT feedback is logged, triaged and retested where it affects accepted behavior.

#### TEST DELIVERABLES

| No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1 | UAT Test Cases and prepared business scenarios | QA / UMMI Users | Requirements Owner |
| 2 | UAT execution results, evidence and feedback | UMMI Users / QA | QA Lead / UMMI Approver |
| 3 | UAT issue register and acceptance decision | QA Lead / UMMI Approver | Project Lead |

## Test Effort Estimate

The embedded effort workbook lists UMMI QA activities. Actual person-hours and approved remaining-work estimates were not baselined in the available records; unsupported template totals have been removed. Reconcile effort with the team activity log before reporting hours or staffing commitments.

Effort and schedule records refer to the ByteMe QA team. Pending UAT, remaining assertions and closure work require agreed owners and dates; no production-support effort or duration is assumed.

# EXECUTION STRATEGY

## Entry and Exit Criteria

- A versioned SRS batch and its use cases are available; scope and expected outcomes for that batch are agreed.

- Dependencies and unresolved items are recorded. Design may continue for unaffected functions while changes are pending.

- The selected cases and expected results have been reviewed, with requirement references and prepared data.

- An identifiable build is deployed to staging; relevant component-test evidence and release notes are available, or any evidence limitation is explicitly recorded.

- Required accounts, permissions, data, report services, logs and tools are accessible. The environment is isolated from production and passes a documented smoke check.

- Blockers that prevent trustworthy execution of the batch are resolved. Affected ambiguous cases remain blocked pending clarification.

- Before further execution, confirm the selected batch has reviewed requirements, prepared cases, approved isolated data, accessible accounts and a passing smoke check. Existing cycle evidence is retained; unresolved prerequisites block only the affected assertions.

- For each new cycle or focused retest, identify the selected suite, deployed fingerprint, fixture state and known limitations. Review impacted dependencies and explicitly document any omitted, blocked or deferred coverage.

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| 100% of the approved cycle suite executed | Verify run statuses | Resolve execution blockers | TC-CM-077 and TC-CM-222 remain incomplete. Document approved exceptions before claiming full execution. |
| At least 95% overall pass rate; 100% Priority 1 pass | Calculate and report | Resolve failures | Recorded rate: 99.6%, including partial coverage. Priority 1 and completion gates require final reconciliation. |
| No open Critical or High defects | Verify and retest | Fix and provide build | 10/10 High defects resolved; no Critical defects recorded. Preserve fix and retest evidence. |
| At least 95% of confirmed Medium defects closed | Verify closure count | Provide verified fixes | 9/10 Medium defects resolved = 90%; the 95% target is not met. DEF-CM-020 remains open. |
| All remaining defects have a disposition | Record risk and owner | Provide remediation plan | Retain owners, risks and review decisions. No valid defect is cancelled to improve totals. |
| Expected and actual results captured | Audit evidence | Support technical evidence | Expected and actual results are recorded in the workbook. The RTM, Evidence worksheet and organized evidence package have been prepared. Supporting artifacts differ by case and cycle. Cycle 1 screenshot/log limitations and any unresolved caption or assertion-evidence gaps remain disclosed; package preparation does not establish complete evidence for every assertion. |
| Metrics collected and reviewed | Publish summary | Review defect/build trends | Report unique case and step totals separately; define every denominator and qualify partial checks. |
| All identified defects logged | Reconcile findings | Confirm assignments | 20 product defects: 19 resolved, 1 open. Other issue types are tracked separately. |
| Closure memo and UAT decision signed | Prepare closure pack | Confirm technical readiness | No signed closure or business-user UAT acceptance is established. Designated approvers decide. |
| Evidence archived; environment cleanup and new backup completed | Confirm evidence retention | Perform approved staging cleanup/backup | QA fixtures/evidence remain preserved. Final cleanup and backup require technical-owner confirmation. |

Pause the affected tests if the build is unstable, the environment differs materially from the recorded configuration, data is corrupted, a security issue threatens the staging dataset, or a blocker invalidates results. Record the affected scope and reason. Resume after correction, data restoration where needed, smoke checks and QA lead confirmation; rerun tests whose evidence became unreliable.

## Test Cycles

Cycle 1: 191 distinct test cases were recorded in 288 step rows. The workbook preserves initial outcomes, actual observations, tester assignments, defects and requirement questions. No screenshots or external execution logs were found in the reviewed Cycle 1 records. Cycle 1 remains the historical baseline; later Cycle 2 retests do not erase earlier failures or substitute for missing historical evidence.

Cycle 2: 142 distinct test cases were recorded in 239 step rows, including fix verification, affected regression and added coverage. There are 104 IDs shared with Cycle 1, giving 229 distinct cases overall. The latest Cycle 2 result supersedes the earlier result for the same ID in the consolidated assessment.

Cycle coverage: Distinguish unique cases, case-cycle entries and step rows. Preserve the original suite, additions, exclusions and qualifications. TC-CM-015 and TC-CM-017 use the approved Super-Admin access-retained expectation; do not label a disabled-access expectation Passed.

Further execution and UAT: TC-CM-098 remains Failed, TC-CM-077 Blocked and TC-CM-222 Unverified. Natural-expiry testing for TC-CM-169 passed; exact equality remains a separate clarification. UAT has not been established by QA runs alone. Do not force blocked or unexecuted assertions into Passed.

## Validation and Defect Management

Each execution records the test-case version, source requirement/use case, build, environment, data, user role/permissions, expected and actual results, timestamp, tester and evidence. Recheck saved records and audit entries when the behavior requires persistence or logging. Do not infer email delivery from opening the email client.

- Testers compare actual results with agreed expectations, capture evidence and log defects with an initial severity.

- The QA Lead coordinates validation, checks report completeness, removes duplicates through documented links and chairs triage with the Development Lead.

- Developers investigate assigned defects, record the fix and build, and identify affected components. QA retests the original failure and checks affected allowed behavior before recording resolution. Testing is internal to the ByteMe team. Separate implementation and tester assignments are documented where established; these results are not presented as an independent external assessment.

| Severity | Impact |
| --- | --- |
| 1 (Critical) | A severe or systemic failure, such as large-scale sensitive-data disclosure, broad corruption, or loss of essential operations with no usable recovery. Severity is assessed using the scope, sensitivity, exploitability and business impact of the failure. |
| 2 (High) | - A major required workflow or access/data rule fails, including a serious localized unauthorized disclosure, with no acceptable workaround. The defect significantly affects privacy, integrity or completion of an important business task. |
| 3 (Medium) | A function is impaired but a practical workaround exists; impact is limited. |
| - 4 (Low) | Minor functional or convenience issue with little effect on task completion. |
| 5 (Cosmetic) | Visual alignment, spacing or wording issue with no effect on behavior or meaning. Misleading warnings or hidden data are not automatically cosmetic. |

## Test Metrics

Use the latest result per unique case: 229 cases comprise 224 recorded Passed, 1 Failed, 1 Blocked, 1 Unverified and 2 Out of Scope. Passed includes documented partial coverage. Active scope is 227; recorded Passed/Failed coverage is 225/227 (99.1%) and the recorded pass rate is 224/225 (99.6%). These rates do not prove full assertion completion. Product defects total 20: 19 resolved and 1 open; Medium closure is 9/10 (90%). Detailed results and denominators remain in the workbook.

| Report | Description | Frequency |
| --- | --- | --- |
| Test Preparation / Execution Status | Case design, review, traceability, readiness, execution progress and pending scope. | Weekly; daily during active preparation if needed |
| Daily Execution Status | Cases planned/run/passed/failed/blocked; new defects, retests and immediate blockers. | Daily during active testing |
| Project Weekly Status | Milestone progress, defect trends, risks, scope changes, resource needs and forecast. | Weekly and at release checkpoints |

## Defect tracking & Reporting

Lifecycle: New → Triaged → Assigned → In Progress → Ready for Retest → Closed; failed retests are Reopened. The current registry uses Resolved/Open for final disposition, with retest results recorded separately. Product defects use DEF-CM IDs; requirement, fixture, evidence, environment and script records are separate issue types and are not added to product-defect totals.

A report includes a unique defect ID, concise title, linked case and requirement, environment/build, preconditions and data, reproduction steps, expected versus actual behavior, evidence, severity, priority, owner and dates. Developers diagnose and fix; QA verifies the fix before closure. Critical issues are escalated immediately to the QA/project lead and UMMI technical contact through the agreed channel.

Remaining items retain an owner, risk and target review decision. DEF-CM-020, the ongoing sea-service Philippine-date defect, remains open. No Critical or High product defect is currently open. Formal disposition and closure approvals are required; a summary Passed status does not erase its documented test limitation.

# TEST MANAGEMENT PROCESS

## Test Management Tool

QA TEST PLAN UMMI WITH RTM.xlsx is the current test-management record for cases, requirement mappings, cycle outcomes, tester assignments, defects and clarifications. Its RTM and Evidence worksheets provide internal navigation to related records. Supporting screenshots, traces, result files and exports are retained in the organized QA evidence folders. UMMI_FINAL_TEST_SUMMARY_REPORT.md consolidates both cycles and identifies current results, evidence limitations, unresolved risks and the release recommendation.

Each run retains its case version and deployed fingerprint. Playwright with Google Chrome supports browser automation; authorized MySQL Workbench queries support fixture and persistence checks. Load-test reports and Azure metrics support performance assessment. Preserve earlier evidence and distinguish application defects from runner or fixture errors.

- Organize controlled folders by requirements, plan, cases, run/build evidence, defects, reports and approvals.

- The QA Lead maintains the case baseline and assignments; testers update only their assigned run results. Access permissions and backup ownership are confirmed before execution.

- Link case IDs, FR/UC references, defect IDs and evidence paths; keep versions and previous execution records.

- Assign defects to the Development Lead or designated developer, then reassign fixed items to QA for retest.

- Generate daily/weekly reports from the current run and defect records. Reconcile totals before sharing.

## Test Design Process

- Review the SRS and use cases for observable outcomes, contradictions, missing acceptance rules and module boundaries; record findings in the clarification register.

- Preserve current FR-CM, UC-CM, PR and SR identifiers in traceability. Use unique TC-CM IDs and exact SRS references. The updated SRS has no SR-03. SR-04 requires salted adaptive password hashing; legacy single-round hashing must not be presented as the accepted credential-storage rule.

- Derive success, alternate, negative, boundary, permission and state-transition scenarios. Define precise expected outcomes and independent data/calculation checks.

- Peer-review cases with QA and the requirements owner. Approve the testable batch and maintain version history. Unresolved expectations stay pending.

- For CCL or AI changes, compare the current SRS references, update affected cases and data, and select regression checks. Preserve superseded mappings and historical outcomes. Under the latest reconciled SRS baseline, FR-CM-20 and its related TC-CM-099 scope are retired through REQ-CM-006. TC-CM-099 remains Out of Scope and is excluded from active acceptance coverage while its historical record is preserved.

- Use approved use cases, available screens/prototypes and test data to make steps business-readable. Keep code references in supporting evidence rather than in user-facing test steps.

- Record clarification questions and decisions in the shared register. Rework cases after review and record signoff through the agreed project channel before baselining them.

## Test Execution Process

- Confirm entry conditions; record the build/configuration and restore the selected dataset. Run the smoke suite before broader execution.

- Assign cases, use the prescribed role/permission account, and execute the recorded steps. Capture actual outcomes and suitable evidence.

- Use the workbook statuses Passed, Failed, Blocked, Unverified and Out of Scope. Record partial coverage and limits in Comments where no partial-status option exists. Failed means an agreed executed assertion differs; Blocked means a prerequisite prevents valid completion; Unverified means the required check is not executed. Out of Scope requires a recorded scope decision.

- Log reproducible defects and unexpected exploratory findings. Continue unaffected tests and escalate blockers. Link a missing feature to its requirement and retain its coverage gap.

- After a fix, record the new build and perform retest plus affected regression. Update traceability and metrics; prepare the UAT/closure evidence.

- Escalate missing access or unstable services to the Technical Lead and execution blockers to the QA Lead. Record affected cases instead of substituting assumptions.

- Maintain the daily run log and report actual counts, defects, blockers and planned next actions. Participate in triage and record ownership/priority decisions.

- Map important exploratory findings to a requirement or clarification and add reviewed regression cases where appropriate.

- At cycle end, reconcile cases and defects, identify the next cycle suite and obtain the required closure/UAT decision. Preserve unsuccessful runs as evidence.

State the verification method in each result. Browser execution, SQL persistence checks, code inspection and external assurance are different evidence categories. A technical or partial check recorded Passed does not imply that every requirement assertion or a complete browser workflow was verified.

Change control

The requirements owner resolves intended behavior; QA updates coverage and risk; development confirms implementation impact. Record approvals for changed expectations or scope, including the Super-Admin feature bypass, TC-CM-099 retirement alignment, BMI evaluation rules and exact expiry equality. These decisions do not authorize changing results without evidence.

## Test Risks and Mitigation Factors

Review current risks against completed evidence. Earlier fixture and deployment blockers were resolved where supported by retests. Remaining risks include the open date-calculation defect, incomplete boundary/rollback assertions, hosting capacity limits and pending external assurance or sign-off.

| Risk | Prob. | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Ongoing sea-service duration does not match the required Philippine as-of date; UTC fallback is an inferred cause. | High | Medium | Resolve DEF-CM-020 and retest TC-CM-098 across the UTC/PHT calendar-date separation. Verify the actual calculation path and time basis before treating the inferred UTC fallback as a confirmed root cause. |
| BMI boundaries and expiry equality need decisions | High | Medium | Agree remaining acceptance rules and complete boundary fixtures; preserve current coverage limits. |
| Deployment removes manually uploaded test files | Medium | High | Verify physical fixtures after deployment; restore only approved files and rerun affected retrieval checks. |
| Cross-vessel/private-data disclosure regression | Medium | High | Retain direct profile/document denial tests and authorized controls after changes; audit denied requests. |
| Incomplete rollback/retry failure testing | Medium | High | Run TC-CM-222 in an isolated environment with controlled failure and persistence verification. |
| Azure Free F1 limits sustained load evidence | High | Medium | Retain the 5m39s result qualification; schedule full-duration workload on an appropriate tier. |
| Business-user UAT and sign-off not confirmed | Medium | High | Nominate UMMI participants; agree scope and explicit risk acceptance before UAT/closure. |
| Credential/provider/retention assurance gaps | Medium | High | Complete deployed-row and provider evidence; check all required cleanup/retention paths. |
| Defence deadline limits remaining execution | High | Medium | Present unresolved coverage honestly; agree owners and next actions instead of changing outcomes. |
| Network disruption or runner/fixture error | Medium | High | Bound waits, close owned processes, preserve logs and distinguish script/fixture failures from application assertions. |

## Communications Plan and Team Roster

ByteMe QA and Developer Team

|  | Roles | Name | Contact Information |
| --- | --- | --- | --- |
| 1. | Test Lead/Developer | Jeross Reilan R. Perez | Jrperez2@student.apc.edu.ph |
| 2. | QA Tester/Developer | Isaac Angelo Estabillo | idestabillo@student.apc.edu.ph |
| 3. | QA Tester/Developer | Ryan Elijah Luar | rsluar@student.apc.edu.ph |
| 4. | QA Tester/Developer | Ishmael Neal Pablo | idpablo@student.apc.edu.ph |

ByteMe coordinate regarding:

- Current build availability

- Implemented requirements

- Incomplete requirements

- Test credentials

- Test environment access

- Test data

- Requirement clarifications

- Defect reports

- Defect-fix availability

- Retesting

- Regression testing

- Scope or requirement changes

Primary Communication Channel: Microsoft Teams

## Role Expectations

The following list defines in general terms the expectations related to the roles directly involved in the management, planning or execution of the test for the project.

| SN0. | Roles | Name | Contact Info |
| --- | --- | --- | --- |
| 1. | QA Lead/Developer | Jeross Reilan Perez | Jrperez2@student.apc.edu.ph |
| 2. | QA Tester/Project Manager | Ryan Elijah Luar | rsluar@student.apc.edu.ph |
| 3. | QA Tester/Developer | Isaac Angelo Estabillo | idestabillo@student.apc.edu.ph |
| 4. | QA Tester/Developer | Ishmael Neal Pablo | idpablo@student.apc.edu.ph |

### Project Management

- Project Manager: reviews the content of the Test Plan, Test Strategy and Test Estimates signs off on it.

### Test Planning (Test Lead)

- Ensure entrance criteria are used as input before start the execution.

- Develop test plan and the guidelines to create test conditions, test cases, expected results and execution scripts.

- Provide guidelines on how to manage defects.

- Attend status meetings in person or via the conference call line.

- Communicate to the test team any changes that need to be made to the test deliverables or application and when they will be completed.

- Provide on premise or telecommute support.

- Provide functional (Business Analysts) and technical team to test team personnel (if needed).

### Test Team

- Develop test conditions, test cases, expected results, and execution scripts.

- Perform execution and validation.

- Identify, document and prioritize defects according to the guidance provided by the Test lead.

- Re-test after software modifications have been made according to the schedule.

- Prepare testing metrics and provide regular status.

### Test Lead

- Acknowledge the completion of a section within a cycle.

- Give the OK to start next level of testing.

- Facilitate defect communications between testing team and technical / development team.

### Development Team

- Review testing deliverables (test plan, cases, scripts, expected results, etc.) and provide timely feedback.

- Assist in the validation of results (if requested).

- Support the development and testing processes being used to support the project.

- Certify correct components have been delivered to the test environment at the points specified in the testing schedule.

- Keep project team and leadership informed of potential software delivery date slips based on the current schedule.

- Define processes/tools to facilitate the initial and ongoing migration of components.

- Conduct first line investigation into execution discrepancies and assist test executors in creation of accurate defects.

- Implement fixes to defects according to schedule.

# TEST ENVIRONMENT

Azure staging was used for execution at the recorded host below. The specified architecture and actual evidence are distinguished: IIS/ASP.NET headers and static asset fingerprints were observed, while an embedded release/commit marker was not exposed. Browser, database access, fixture and storage limitations are recorded per run.

| Component | Recorded setup and remaining limitations |
| --- | --- |
| Application and host | Azure staging: https://ummi-crew-hdccaegqbke9gwab.southeastasia-01.azurewebsites.net. SRS architecture: ASP.NET Web Forms, .NET Framework 4.8 and VB.NET. Observed server: IIS/10.0; X-AspNet-Version 4.0.30319. |
| Database | Azure MySQL staging database ummi_crew. Authorized Workbench preflight/setup/verification was used for isolated fixtures. Runner TCP access was restricted; do not infer database persistence solely from an empty grid. |
| Desktop clients | Google Chrome via Playwright; one worker, zero retries, serial execution and bounded waits. A Chrome run does not establish Edge/Firefox or operating-system compatibility. |
| Accounts and permissions | Isolated role/permission accounts for Manning Staff, Documentation Officer, Admin, Super-Admin, Principal and Vessel Owner. Role baseline limits per-user feature grants. Super-Admin Crew Search/Applicant Pool bypass remains allowed. |
| Supporting services | Search/export, protected assessment/document handlers, QA attachments and Activity Logs were exercised. Manual Kudu fixture restoration was required after deployment. Email-client handoff is not proof of delivered email. |
| Time and evidence | Operational expectations use Philippine Time (UTC+8). Latest recorded asset fingerprint: Last-Modified 11 Oct 2026 13:57:54 GMT, ETag "0ddb838859dd1:0". These identify static assets, not a live git commit. Preserve the marker for each run. |
| Network and access | HTTPS staging; credentials read privately from ignored environment files. Azure Free F1 quota limited load duration. Direct database access requires an authorized route. UAT network/support arrangements remain pending. |

# APPROVALS

The designated approvers review this revision and the closure/UAT decision. Blank signatures and review dates remain pending; completed QA tests do not constitute approval or business acceptance.

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |

| Signature: |  |
| --- | --- |
| Name: |  |
| Role: |  |
| Date: |  |